2 April

Here's the complete list of everything still to build before wedin.ai can charge real money to real couples:

PRE-LAUNCH REQUIREMENTS — must be done before going live

Legal & Compliance

- Terms & Conditions — needs to be drafted or sourced. Must cover: what the product does, what it doesn't do (not a booking agency, not liable for act quality), payment terms, refund policy, data usage. Rus needs to draft or commission these — Claude Code can't write legal content.

- Privacy Policy — POPIA compliant (South African equivalent of GDPR). Must cover: what data is collected (email, session answers, payment info), how it's stored (Supabase), how long it's retained, user rights. Same — needs legal input before building.

- Cookie consent banner — needs to appear on first visit, allow accept/decline, remember the choice. This is a Claude Code build task once T&Cs and Privacy Policy URLs exist.

- Stripe live mode — swap test keys for live keys. 30-minute task once legal is in place. Do not go live without T&Cs published.

Product completeness — gaps that affect the couple experience

- Section-level brief regeneration — highest priority product item. Couple can refine one moment without regenerating the whole brief.

- Coordinator brief delivery — currently a tab, not yet delivered via Resend to the coordinator's email address.

- Save state mid-moment — per-answer persistence so closing mid-deep-dive doesn't lose progress.

- Optional moments — allow couples to mark moments as not applicable (no formal entrance, no ceremony etc).

- Brief accuracy score — 1–5 rating after couple reads brief. Simple Supabase write.

- Copy audit implementation — rewrites identified, not yet applied to code.

Technical debt & improvements

- Ensemble-to-room-size logic —, MIL system prompt update.

- Ceremony knowledge → MIL — ceremony summary output not feeding MIL ceremony recommendation. Fix: pass ceremony summary as context to generate-mil-a.js.

- Pricing audit implementation — revised SA pricing now in MIL system prompt. Verify the output is using correct ranges consistently across all budget tiers.

- Remove diagnostic console.log lines — raw response logs added during debugging (MIL-A raw response, Brief-B raw response) should be removed before launch. Leave error logs, remove success path logs.

- PDF download — currently removed. Proper PDF generation needed for couples who want to save their brief. Phase 3 item but worth noting.

Growth & monetisation

- Referral mechanism — 10% rebate system. Locked decision, not yet built.

- Artist directory — Phase 3. Acts listed for free in exchange for promotion.

- Band-matched landing pages — 5 versions (one per band), currently only one generic landing page.

- Spotify integration — building tomorrow, Phase 2.

- UK market adaptation — pricing, band segmentation, copy adapted for UK couples. Post-SA launch.

Validation & GTM

- Planner partnerships — 20 SA planners targeted. Vee (Petals Group) done. Amy York, Inda, Nicola, Elanit, Gail — outreach sent, no responses confirmed yet.

- Validation interviews — 25–30 targets across planners, couples, musicians. Two real testers done (Zach & Julia, Sasha). More needed.

- Google Search Console — verified but no content yet targeting destination wedding search terms from UK/AUS.

- Instagram/Google ad test — R2,000–R5,000 test budget. Needs brand identity locked first.

- Brand identity — logo, colour palette locked in code. Formal brand kit exists. No logo file confirmed for use in product yet.

Immediate next session priorities (tomorrow):

- Ensemble-to-room-size logic

- Last Song brief fix

- Coordinator pre-drinks detail

- Ceremony summary tone fix

- Spotify architecture and build

Before launch (in order): T&Cs and Privacy Policy content → Cookie consent banner → Stripe live mode → Section-level brief regeneration → Coordinator brief email delivery → Copy audit implementation → Remove debug logs → Stripe live.